INTERACTIVE PERCEPTUALIZATION ENVIRONMENT Statement of Work for FY'97

tI~J ~

Task I~LANNING ~% of $995k

Research and develop a'realistic plan for development and implementation of an interactive Perceptualization system for the purposes of enhancing the dynamic interaction between the human user and a complex set of diverse data types. The plan shall include defining the systems, architecture, and design engineering required to research, prototype, and demonstrate capabilities in the following areas: the integration and fusion of information from human~to~computer input devices and their application to problems such as pathogens and their countermeasures; innovative mechanisms to support interactive environments; development of multi-sensory data rendering and analysis; and the refinement of ~ of such a system.

Task 2-- INTEGRATION AND FUSION    18% of $995k

We will research, prototype, and demonstrate capabilities for the integration and fusion of information from multiple human-t~computer input devices into a single interface system. This integration of data input devices into a single system will provide for devices such as, bioelectric signal detectors, dynarnic bend sensors, pressure sensors, audio and video digitizers, and other devices. Traditional input devices such as mouse, joystick and keyboard will also be supported. The system will integrate several input systems which will allow the user to have a multiplicity of simultaneous interaction options.

Subtask 2A    (.5%)

Develop a realistic plan for developing an interface system (software and hardware) which allows for the simultaneous input of several human to computer input devices to control various parameters of an interactive perceptualization system.

Subtask 2B (1%)

Prototype and demonstrate an interactive interface which can simultaneously read data from multiple human to computer input devices.

Subtask 2C (2%)

Identify, acquire and integrate a set of human to computer input devices into the interactive interface system.

Subtask 2D (2%)

Research, prototype and demonstrate the capacity for filtering and combining data streams from the various human to computer input devices.

Subtask 2E (4.5%)

Research, prototype and demonstrate the capacity for developing user defined gestures for controlling vanous parameters of the interface system.

Subtask 2F (8%)

Demonstrate an operationally functional human to computer interface system which allows for the simultaneous input from several human to computer interface data streams to be combined into user defined gestures for the control of interaction parameters in an interactive perceptualization system.

Dcn~onsIi~te an operationally functional human to computer interface system which allows for the simulianeous input from several human to computer interface data streams to he combined into user defined gestures for the control of interaction parameters in an interactive perceptuali~tion system.

Task 3:-- INTERFACING 81 % of $995k

We will research, prototype, and demonstrate capabilities to integrate a comprehensive set of visual, aural and tactile rendering devices into the interactive perceptual ization system to give the user an integrative experiential interaction with the complex data types. We will utilize computer to human interface technology that renders computer information onto multiple human sensory systems to give a sustained perceptual effect (i.e., a sensation with a context).We will research, prototype, and demonstrate the ability to combine these different rendering modalities thus providing for spatial coding of the rendered information. We will research, prototype and demonstrate how the implementation of vision, hearing, and touch technologies can allow for simultaneous sensation of multiple independent and dynamic data sets that can be integrated physiologically into a single perceptual state.

Suhtask 3A (4%)

Develop a realistic plan for developing and implementing a multi-sensory rendering system which will integrate a comprehensive set of visual, aural, tactile, proprioceptive, and somatosensory rendering devices into the interactive perceptualization system.

Subtask 3B (13%)

Identify, and acquire a visual rendering display technology suitable for displaying highly complex 3-dimensional graphic images.

Subtask 3C (10%)

Prototype and demonstrate the ability to render complex data types with visual display technology.

Subtask 3D (7%)

Identify, and acquire aural (auditory) display technologies capable of rendering high fidelity spatialized sonified information.

Subtask3E (3%)

Prototype and demonstrate the ability to render complex data types with aural display technology.

Subtask 3F (6%)

Identify, and acquire tactile display technologies capable of rendering information in the form of textures, vibrations and changes in thermal states.

Subtask 3G (8%)

Prototype and demonstrate the ability to render complex data types with tactile display technologies.

Subtask3H (10%)

Research, prototype, and demonstrate the ability 10 combine visual, aural tactile rendering modalities for sim~iltaneous display of complex information

S1.Ai~EMENT OF WORK

ENVIRONMENTS AND INTERFACFS

FOR

BIOMEDICAL DEFENSE

1.0 INTRODUCTION

The Advanced Concepts and Systems Technology Division (Code 41) of the Naval Command, Control and Ocean Surveillance Center (NCCOS C), Research, Development, Test & Evaluation Division (NRaD) has been tasked to support the prototyping and demonstration of advanced technologies. This effort will emphasize the use of technology developed under the Defense Advanced Research Projects Agency (DARPA). One of DARPA's overarching goals is to remove the threat of biological weapons as a factor in the planning and conduct of U.S. military operations. To achieve this goal the Agency is pursuing advanced medical defense countermeasures. The ability to achieve the integration of a set of advanced human-to-computer input devices into a single interface system and demonstrate data fusion to enable meaningful correlations across various input modalities will significantly enhance progress toward this end.

2.0	BACKGROUND

The research, prototyping, development and demonstration of technologies to support interpretation of data is a major challenge. For any complex phenomenon, the large number of relevant input systems and techniques creates an interface problem with exponential proportions. It is therefore critical that technologies be researched and demonstrated for the representation and interpretation of multiple, diverse data sources, and for human interpretation of these data sources.

3.0	SCOPE

The contractor shall provide the systems, architecture, and design engineering required to research, prototype, and demonstrate capabilities in the following areas: the integration and fusion of information from human-t~omputer input devices and their application to problems such as pathogens and their countermeasures; innovative mechanisms to support interactive environments; data rendering and analysis; experimental protocols.

4.0	REQUIREMENTS

4.1 PLANNING

4.1.1	The contractor shall develop project plans to provide insight into the various phases of the research.

4.2	IN TEGRATION AND FUSION

S1.Ai~EMENT OF WORK

ENVIRONMENTS AND INTERFACFS

FOR

BIOMEDICAL DEFENSE

1.0 INTRODUCTION

The Advanced Concepts and Systems Technology Division (Code 41) of the Naval Command, Control and Ocean Surveillance Center (NCCOS C), Research, Development, Test & Evaluation Division (NRaD) has been tasked to support the prototyping and demonstration of advanced technologies. This effort will emphasize the use of technology developed under the Defense Advanced Research Projects Agency (DARPA). One of DARPA's overarching goals is to remove the threat of biological weapons as a factor in the planning and conduct of U.S. military operations. To achieve this goal the Agency is pursuing advanced medical defense countermeasures. The ability to achieve the integration of a set of advanced human-to-computer input devices into a single interface system and demonstrate data fusion to enable meaningful correlations across various input modalities will significantly enhance progress toward this end.

2.0	BACKGROUND

The research, prototyping, development and demonstration of technologies to support interpretation of data is a major challenge. For any complex phenomenon, the large number of relevant input systems and techniques creates an interface problem with exponential proportions. It is therefore critical that technologies be researched and demonstrated for the representation and interpretation of multiple, diverse data sources, and for human interpretation of these data sources.

3.0	SCOPE

The contractor shall provide the systems, architecture, and design engineering required to research, prototype, and demonstrate capabilities in the following areas: the integration and fusion of information from human-t~omputer input devices and their application to problems such as pathogens and their countermeasures; innovative mechanisms to support interactive environments; data rendering and analysis; experimental protocols.

4.0	REQUIREMENTS

4.1 PLANNING

4.1.1	The contractor shall develop project plans to provide insight into the various phases of the research.

4.2	IN TEGRATION AND FUSION

4.2.1	The contiactor shall provide the systenis, aichitecture, and design engineering required to research, prototype, and demons(rate the integralion of a set of advanced human-b-computer input devices into a single interface system. This integration of data input devices into a single system will provide for devices such as, EEG, EMG, EOG, (bioelectric signals from brain, muscle and eye), dynamic bend sensors, pressure sensors, audio and video digitizers, and other devices.

4.2.2 The contractor shall provide the systems, architecture, and design engineering required to research, prototype, and demonstrate data fusion to enable meaningful correlations across various input modalities.

4.3.	INTERFACING

4.3.1	The contractor shall provide the systems, architecture, and design engineering required to research, prototype, and demonstrate the integration of comprehensive sets of visual, aural, tactile, proprioceptive, and somatosensory rendering devices into a prototype system to demonstrate an integrative experiential interaction with the complex data types.

4.3.2 The contractor shall provide the systems, architecture, and design engineering required to research, prototype, and demonstrate advanced interfacing technology for the rendering of computer information onto multiple human sensory systems to achieve and demonstrate a sustained perceptual effect (i.e., a sensation with a context).

4.3.3 The contractor shall provide the systems, architecture, and design engineering required to research, prototype, and demonstrate the combination of these different rendering modalities with somatotopic placetixeut, ita order to achieve and demonstrate spatial coding of the rendered information

4.3.4 The contractor shall provide the systems, architecture, and design engineering required to research, prototype, and demonstrate how the implementation of vision, hearing, and touch technologies can allow for simultaneous sensation of multiple independent and dynamic data sets that can be integrated physiologically into a single perceptual state.

4.4.	INThRACTIVE ENVIRONMENTS

4.4.1. The contractor shall provide the systems, architecture, and design engineering required to research, prototype, demonstrate interactive environments that combine new ways to render complex information with advanced human-to-computer input devices, such that it renders content specific information onto multiple human sensory systems giving a sustained perceptual effect, while monitoring human response in the form of physiometric gestures, speech, eye movements, and various other inputs, as

'veIl as providing for the measuremeni of same.

4.5	DATA RENDERING AND ANALYSIS

4.5.1	The coniractor shall provide the systems, architecture, and design engineering required to research, prototype, and demonstrate enhancements to the interface system to match the human nervous system's ability to transduce, transmit, and render to consciousness the necessary information to interact intelligently with information.

4.5.2 The contractor shall provide the systems, architecture, and design engineeling required to research, prototype, and demonstrate the implemention of a data analysis subsystem designed to enhance the ways that relevant data may then be rendered optimally to the operators sensory modalities, utilizing such techniques as linear and nonlinear multivariate analysis tools for the processing of multiple data sets in a variety of ways, including graphical analysis (phase portraits, compressed arrays, recurrence maps, etc.) and sound editing (mixing, filtering).

4.5.3 The contractor shall provide the Systems, architecture, and design engineering required to research, prototype, and demonstrate the automated detection of trends and correlations, using techniques, such as fuzzy logic in the background or in a post~processing mode, and support the demonstration of user alerts indicating detection of areas worthy of further investigation

4.6	EXPERIMENTAL PROTOCOLS

4.6.1	The contractor shall provide the Systems, architecture, and design engineering required to research, prototype, and demonstrate an experimental protocol to support the evaluation of systems for providing mission critical support, including the interaction with appropriate agencies to ensure the specific requirements of mission critical objectives are met.

4.7	DEMONSTRATIONS

4.7.1	The contractor shall provide support for demonstrations of the developing functionality, as well as support for seminars and workshops for the purposes of disseminating and furthering this research.

5.0	REPORTS, DATA AND DELIVERABLES.

5.1	Delivery of reports shall be in accordance with DD1423 attached hereto

and as expanded upon in subsequent delivery orders. The items specified on

DD1423 to the basic contract are not to be considered deliverables until

explicitly called out in a delivery order, except as identified in paragraph

5.0.

6.0	SPECIAL CONSIDERATIONS

6.1	The work for this contract will be performed primarily at the contractor's at Syracuse, NY. Associated efforts may he performed at NRaD, DARPA in Washington, DC and other sites as necessary to complete each delivery order. The facilities shall contain sufficient space and equipment required 10 perform the tasks in Section 4 of this Statement of Work. The contractor's facilities shall include equipment necessary for prep~ration and final reprodticihle copy of technical documentation, for making copies of documentation, and for producing view graphs.

6.2	The contractor shall be required 10 travel to government facilities and contractor sites.

6.3	Government Furnished Information (GFI) will be provided at no cost to the contractor on an as needed basis.

6.4 The government will provide access to all government facilities with schedules established by the government. The contractor is not guaranteed a specific site or amount of computer time. The contractor shall adjust work schedules to accommodate site and computer time availability and to minimize efforts in excess of a normal work week.

6.5	There is no GFE under this contract.

7.0	LIMITATIONS, CONSTRAINTS, AND CONDITIONS

7.1	The contractor shall provide the Government with a listing of names of employees assigned to perform work under this contract, if access to NRaD is required. This information will be used for the purpose of issuing identification badges and access to the NRaD facilities.

7.2	Work shall be performed at contractor's facility in Syracuse, NY, at other government facilities and possibly at other contractor offices and facilities. The contractor shall provide facilities for all his employees.

7.3	The contractor is authorized to subcontract with prior approval of the Contracting Officer. All requirements of the Basic Contract shall apply to subcontracts. NRaD has the option to review resumes of proposed subcontractor personnel.

7.4 Textual materials and other documentation shall be delivered by the contractor in a format compatible with the MICROSOFT OFFICE environment. Specific requirements will be identified in individual Delivery Orders to this Basic Contract.

Richard Laverty

NCCOSC RDT&E Div. 411

53140 Systems St. Rm 325

San Diego, CA 92152-7560

(619) 553-2918

Fax (619) 553-1690