Title:	BWD - Web-based Communication tool

Deliverable:  Prototype- Web-based communication tool for inter-researcher communication

for BWD programs.

Work to be performed by  MindTel LLC.

MindTel LLC

2-212 Center for Science and Technology

111 College Place

Syracuse NY 13244-4100

telephone 315-443-5654

fax 315-443-4745

www.mindtel.com

POC Dave Warner MD

davew@npac.syr.edu

The goal of this project is to begin development of engineering tools and

methods for designing, reproducing, and extending knowledge networks

compatible across various networks, accessible to outside communities,

inclusive of dis-aggregated or virtual teams and members of different

locations and very different disciplines.

Task 1 Develop a base level system for web-based multimedia communication.

MindTel shall provide the systems, architecture, and design engineering

required to research, prototype and demonstrate technologies with which

users can  share secure information and documentation via familiar methods

such as electronic mail, bulletin boards, databases or home pages similar

to those on the less secure Internet.

Task 2  Develop a method for maintaining integrity of system

MindTel will research and recommend methods for ensuring security, validation,

authentication, and credibility of information

MindTel will research and recommend a system design which will

protect Intellectual property and ensure privacy, confidentiality and

credibility of information.

Task 3  Extending functional utility

MindTel will research and prototype new communication tools for easily sharing

knowledge and  for working together interactively to transform information

into knowledge by combining, classifying, and analyzing it in new ways.

MindTel will research and recommend methods for developing associated information

repositories, collaborative technologies, and knowledge management

techniques to gather, create, distribute, use, and evaluate knowledge in

new and secure ways

Task 4  Refine usability

MindTel will research the design of the system so as to be able to adapt it to human needs,

preferences,and abilities

MindTel will develop user tracking methods which will enable empirical studies

of knowledge networks as arenas for scientific experimentation, data

gathering, analysis, and decision making

Task 5  Develop interdisciplinary communication tool

MindTel will research, design and prototype methods for attaining new levels of

interactivity and flow of information and knowledge among people,

organizations, and communities.

MindTel will research methods to enhance program information flow through inter

program / intra project communication tools which push the collaborative

approach and generally improve the ability of the program manager  to

facilitate communication is ways which benefit the program.

MindTel will research and recommend communication methods for reshaping

relationships among people and organizations, and quickly transforming the

directed  processes of discovery, learning, exploration, cooperation, and

communication.

Task 6   Define Technology Restraints

MindTel will research ways to improve the technical performance of knowledge

generation and use, collaborative and remote interaction.

MindTel will research and specify  secure and efficient network and

communications infrastructures for interactivity, including approaches to

resource-limited and real-time interactivity

MindTel will research design and prototype the core technologies and techniques

for multidisciplinary research employing the next generation of

communication networks.

MindTel will research, identify and prototype a communication system which will

provide an enhanced ability to communicate and transfer new understanding

and technological innovations to an interdisciplinary group

MindTel will research methods to improve the processing and integration of

knowledge from different sources, domains, and non-text media types.

Task 7 Report

MindTel will generate an on going, web-based report of progress.